AI FAQ Assistants API – Project Planning Phase

AI FAQ Assistants API – Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9530 |
| Project Name | AI FAQ Assistants API |
| Maximum Marks | 4 Marks |

AI FAQ Assistants API – Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create the product backlog and sprint schedule for the AI FAQ Assistants API project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | API Foundation & Authentication | USN-1 | As a client application, I can authenticate with the AI FAQ Assistants API using a valid API key. | 2 | High | Sneha S |
| Sprint-2 | AI Question Understanding | USN-4 | As a user, I can ask an FAQ question using natural language and receive an intent-relevant response. | 3 | High | Preetha D |
| Sprint-3 | Validation & Error Handling | USN-8 | As a client application, I receive appropriate HTTP status codes for invalid requests and authentication failures. | 2 | High | Yuva Dharshini D |
| Sprint-3 | Context & Relevance | USN-9 | As a user, I can ask a related follow-up question and receive a contextually relevant response where context is supported. | 2 | Medium | Priya Dharshini S |
| Sprint-4 | Testing & Performance | USN-10 | As a project team, we can validate FAQ answer accuracy, API reliability, response format, and response time before release. | 2 | High | Yaghavi K |

AI FAQ Assistants API – Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 30 September 2026 | 30 September 2026 | 20 | 30 September 2026 |
| Sprint-2 | 20 | 6 Days | 30 September 2026 | 30 September 2026 | 20 | 30 September 2026 |
| Sprint-3 | 20 | 6 Days | 30 September 2026 | 30 September 2026 | 20 | 30 September 2026 |
| Sprint-4 | 20 | 6 Days | 30 September 2026 | 30 September 2026 | 20 | 30 September 2026 |

Velocity:

For the AI FAQ Assistants API project, assume a 10-day sprint duration and an average team velocity of 20 story points per sprint. The average velocity per iteration unit is 2 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts